# Software Requirement Specification (SRS)

## Content Management Application Project Plan (Day-wise)

## 1. Project Overview

The objective of this project is to develop a full stack Content Management Application using:

Frontend: React 18 with Redux Toolkit

Backend: Spring Boot 3.3.5 REST APIs

Database: MySQL for development and H2 for tests

Security: Spring Security with JWT

Version Control: Git-based collaborative workflow

Deployment: Environment-ready cloud hosting configuration

The project follows a structured lifecycle including requirement analysis, system design, backend development, frontend integration, testing, security hardening, and deployment readiness.

# Phase I Requirement Analysis and System Design

## Day 1 Project Analysis and UML Diagram

### Objective

Understand the CMS domain, actors, workflows, and architecture.

### Functional Activities

Define the CMS problem statement

Identify editorial goals and system objectives

Identify actors and protected workflows

Design content, user, and audit models

Identify entities and database structure

### Tasks

Prepare the project scope document

Create Use Case Diagram

Design Class Diagram

Create Sequence Diagram

Design ER Diagram

Identify:

Entities

Attributes

Relationships

Create initial database schema draft

### Deliverables

Problem Statement Document

UML Diagrams

ER Diagram

Draft Database Schema

# Phase II Backend Development

## Day 2 Project Setup & Branching Workflow

### Objective

Set up the full stack workspace and collaborative development flow.

### Functional Activities

Initialize the backend and frontend projects

Create a safe branching and delivery workflow

### Tasks

Setup backend project structure

Create branches:

main

dev

feature branches

Configure frontend project structure

Configure application profiles

Define local development workflow

Prepare dependency baseline

### Deliverables

Workspace Setup

Branch Workflow Documentation

## Day 3 Database & Schema Setup

### Objective

Design and implement the CMS persistence layer.

### Functional Activities

Create database schema

Define relationships between tables

### Tasks

Create database

Design tables

Define:

Primary Keys

Foreign Keys

Implement relationships:

User-to-Posts

Category-to-Posts

User-to-Roles

Create audit logging model

### Deliverables

Database Schema

Entity Mapping Plan

Development Dataset

## Day 4 Develop Core APIs & Business Logic

### Objective

Develop backend REST APIs to support CMS functionality.

### Functional Activities

Implement CRUD operations

Apply business logic validation

### Tasks

Create REST Controllers

Implement Service Layer

Implement Repository Layer

Develop APIs for:

Authentication

Posts

Categories

Analytics and User Administration

Implement:

Input validation

Error handling

Role-based logic

### Deliverables

CRUD APIs

API Response Contracts

## Day 5 Spring Security (Authentication & Authorization)

### Objective

Secure the application using Spring Security and JWT.

### Functional Activities

Implement user authentication

Implement role-based authorization

### Tasks

Integrate Spring Security

Implement:

User Registration

Login Authentication

Refresh Tokens

Secure APIs using JWT

Implement roles:

Admin

Manager
User

Restrict endpoint access

### Deliverables

Authentication APIs

JWT Security Implementation

## Day 6 Testing & API Documentation

### Objective

Ensure API functionality and validate protected workflows.

### Functional Activities

Test backend APIs

Document APIs

### Tasks

Write:

Controller Tests

Integration Tests

Test APIs using Postman

Validate draft and publish flows

Verify admin restrictions

### Deliverables

Test Cases

API Verification Notes

Postman Collection

# Phase III Frontend Development

## Day 7 Build UI Components

### Objective

Develop the user interface components.

### Functional Activities

Design responsive frontend layout

### Tasks

Create:

Navbar

Sidebar

Navigation States

Build reusable components:

Forms

Password Inputs

Theme Toggle

Apply responsive styling using:

CSS

Bootstrap

Theme Tokens

### Deliverables

UI Layout

Reusable Components

## Day 8 API Integration & State Management

### Objective

Integrate frontend with backend APIs.

### Functional Activities

Perform data communication between frontend and backend.

### Tasks

Connect React frontend with backend APIs

Implement CRUD operations via APIs

Manage application state using:

Redux Toolkit

Async Thunks

Role Guards

Handle:

Loading states

Error states

### Deliverables

Integrated Frontend

API Communication

# Phase IV Advanced Features

## Day 9 Pagination, Filtering & Sorting

### Objective

Improve data management and editorial user experience.

### Functional Activities

Implement pagination and filtering features.

### Tasks

Implement pagination using Spring Data Pageable

Implement API filtering

Add draft queue separation

Integrate pagination UI on frontend

Enable month-based filtering for users

### Deliverables

Pagination API

Filter and Draft Features

Frontend Pagination UI

## Day 10 UI Testing & Responsiveness Fixes

### Objective

Ensure application usability across devices and browsers.

### Functional Activities

Test frontend components

### Tasks

Perform UI testing

Test role-based rendering

Test mobile responsiveness

Fix layout issues

Refactor components for better reuse

### Deliverables

Tested UI Components

Responsive UI Design

# Phase V Security, CI/CD and Deployment

## Day 11 Spring Security (Advanced Concepts)

### Objective

Enhance security configuration and privileged workflows.

### Functional Activities

Secure application endpoints.

### Tasks

Implement method-level security

Protect audit log access

Implement endpoint security using: @PreAuthorize

Role guards

Implement role-based access control

### Deliverables

Secure API Endpoints

Security Configuration

## Day 12 CI/CD Pipeline Setup

### Objective

Automate build, testing, and release verification.

### Functional Activities

Configure Continuous Integration and Continuous Deployment.

### Tasks

Choose CI/CD tool:

GitHub Actions

Maven and npm scripts

Configure build pipelines

Add automated testing

Create deployment scripts

Trigger pipeline on Git commits

### Deliverables

CI/CD Pipeline

Automated Build Workflow

## Day 13 Deployment, Monitoring & Security

### Objective

Prepare the application for deployment and operational monitoring.

### Functional Activities

Deploy full stack application.

### Tasks

Deploy backend and frontend to:

Cloud VM or Platform Service

Managed Database

Static Frontend Host

Configure environment variables

Setup:

Logging

Monitoring

Enable HTTPS

Configure secrets management

### Deliverables

Deployment Readiness Plan

Monitoring Setup

Security Configuration